# Appendix - Project Log Book Entry Template

**Project Log book Entry** (Template)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Student Name:** |  |  | **Supervisor:** |  |
| **Student No:** |  |  | **Date:** |  |

Please use the Deliverables/Notes column to indicate the progress being made. Also include project management decisions made, references or relevant material discovered. You may also include supplementary information

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Task** | **Duration** | **Deliverable/Management Notes** |
| 4/5/18 | Project Research – Captcha | 2 days | In the two days I was performing research about the captcha for the login page security, captcha is used to prevent robots from hackers. I also documented a possible solution to solve this problem for my login page. I have also documented and found a way to implement this simply using a node module to my project and learning from the video link presented here.  <https://www.npmjs.com/package/express-recaptcha>, https://www.youtube.com/watch?v=UzCkSzmEq8E |
| 6/5/18 | Project Research – Advanced Search | 2 days | In the two days I was conducting research on the advance search for my project using the location search with google API. I have provided a link to this solution; other methods have been discussed with my supervisor such as page rank and stemming.  <https://developers.google.com/places/web-service/search> |
| 8/5/18 | Project  Meeting | 10 - 15 minutes | Had a project meeting with my supervisor, me and my supervisor agreed on a task for the dissertation such as write some of the literature review, moreover we looked into the current content page and he told me that there were sub topics missing from my content page. |